Requirements meeting

3/23/16

For your team project, please define the SDLC as you plan to go about the project you have selected. This process definition must:  
o SCRUM   
o Excel Spreadsheet master document, when, by who  
o Design work as a group per sprint, draw it out, take pictures  
o Long variables, long method names to be descriptive  
o Form on documentation  
o Sprint wrap up, retrospective, next sprint planning on Tuesday  
   
 Sprint 1 22nd  
 Sprint 2 April 5  
 3: 12   
 4: 19  
 4: 26  
o Primary Artifacts  
 Initial sprint backlog, design models, reprioritized backlog, test cases  
 End of sprint 1: tentative targets to asses burn rate  
• Outline all key activities to be performed in order; Cyclic definitions are welcome. This should distinguish major milestones in the SDLC.  
o Branching  
o Tempplat  
  
• Define required process documentation for each process step/collection of steps. These must be specific, and templates should be referenced (see the web and/or the Course Resources link in BB.  
o   
  
• Define preliminary cycle/milestone dates for your project, with an anticipated delivery of 1 May 2016.