Sprint 2 planning meeting

4/7/16

* Tasks for everyone
  + Get visual studio enterprise 2015 (w/ update1)
  + Get microsoft sql server 2012 (w/ service pack 3?)
  + Get Git for Windows
* Naif
  + Define DB Schema
    - Define what new databases we need for the program
      * For appointments, etc.
    - Define overall database structure, accounting for what data is available and what data we need from the Cafe system.
    - Create any new databases and/or tables in microsoft sql on our project side (ie. not in cafe)
    - Test cases
      * What is the form of the data for each record
      * How is it validated
* Jimmy
  + Email ICS invite
    - Define the format of the ICS file/files we need for the project
    - Send a calendar file
      * Validate working with Gannon outlook
      * Validate accept/decline uses
      * Define best user flow for sending receiving
      * What data do we need from user / prof to send receive invites
* Andrew
  + Create basic calendar in C#/ASP.Net that can be used/migrated to a webapp in those technologies
    - Investigate its ability to be extended to include visual indication of:
      * Professors’ Office Hours
      * Current appointments
* Tom
  + Retrieve data from Cafe system
  + Define the interface between our system (dbs, controller logic) and the cafe system (specifically, its data)